JRKI Client Meeting Agenda

| DATE: 25/05/2025 | TIME: 1pm - 2pm |
| --- | --- |
| LOCATION: Remote Meeting via Zoom |  |
| ATTENDEES: Ieuan, Robert, Justin, Phat Bui, Dr. Trang Do |  |
| APOLOGIES: N/A | NON-ATTENDEE(S): N/A |
| MEETING LEADER: Robert McDougall | MINUTES TAKER: Justin Regidor |

| PROJECT NAME: | Unemployment Forecasting |
| --- | --- |
| PROJECT PURPOSE: | Create a Dashboard for Unemployment Forecasting |
| MEETING PURPOSE: | Meeting the Project Client and scope out the unemployment |

| AGENDA ITEM: | LED BY (Initials Only): | TIME ALLOTTED: |
| --- | --- | --- |
| 1. Apologies | RM | 5 mins |
| 2. Introductions | RM/IE/JR/PB/TD | 10 mins |
| 3. Update Dr. Trang Do on our situation | RM | 10 mins |
| 4. Questions - Word document | RM/IE/JR/PB/TD | 30 mins |
| 5. Closing | RM | 5 mins |

| ACTION ITEM: | DELIVERABLE(S): |
| --- | --- |
| Information about Dr. Trang Do | Word Documents with notes |
| Information about Project | Word Document with notes |
| Establish Communications | Email contact and fortnightly meeting schedule |
| Project Proposal Draft | Complete draft of document incorporating client requirements |

MEETING NOTES:

Client Background: Dr. Trang Do currently works at Tertiary Education Commission, previously at Ministry of Innovation and Ministry of Business tourism team. Former Senior Lecturer at Weltec who developed data science courses. Project Scope: Self-project that will be presented to Ministry of Business for unemployment forecasting. Two main deliverables: forecasting system and dashboard visualization. Key Requirements: - Dashboard must auto-update with new data and be comprehensible within 5 seconds - Must compare multiple ML methods for optimal accuracy - Power BI and Python preferred, strong preference for free tools - Include demographic breakdowns in forecasting - Monthly/quarterly forecast updates required Technical Specifications: Power BI integration with Snowflake, Python for ML development, no ChatGPT for sensitive government data, prototype development recommended. Communication: Email-only contact preferred, fortnightly meetings established, Dr. Trang as sole point of contact. Success Criteria: Dashboard clarity (5-second understanding), forecasting accuracy across demographics, suitable for policy-maker decision support.

| DETAILS OF NEXT MEETING: TBC |  |
| --- | --- |
| DATE: TBC | TIME: TBC |
| LOCATION: TBC |  |
| MEETING CLOSED: 2 pm |  |

This document is accepted by: Robert via Digital Signature on the 29/07/2025

This document is accepted by: [Acceptor] via [Method of Acceptance] on the [Date and Time]

This document is accepted by: [Acceptor] via [Method of Acceptance] on the [Date and Time]

Advisor Meeting	Page 2 of 2