User Acceptance Testing (UAT) Document

- Overview

Project Title: Unemployment Rate Forecasting Dashboard

Date:

Prepared by: Ieuan Esteban

Test conducted by: Justin Regidor, Ieuan Esteban, Phat Bui, Robert McDougall

Environment: Power BI

Purpose

The purpose of this User Acceptance Testing (UAT) Document is to validate that the Unemployment Rate Forecasting Dashboard meets user expectations, business requirements and intended functionality. UAT confirms that the dashboard is ready for hand over and deployment and that it aligns with the deliverables defined during the project's initiation.

- Objective

- Verify that the dashboards data, visuals and filters function according to user requirements

- Ensure key metrics are accurate

- Validate ease of navigation and usability from a user perspective

- Gain stakeholder approval

- Test Participants

| Participant Name | Role |
| --- | --- |
| Justin Regidor | Programmer/Data Analyst |
| Ieuan Esteban | Researcher/Documenter |
| Anjali De Silva | Project Advisor |

- UAT Scope

The UAT is focused on the following core functionalities and visual elements of the dashboard:

- Regional and national unemployment rates

- Trend visualisations by monthly, quarterly, demographic and region

- Filters (region, gender, year)

- Accessibility and clarity of data presentation

- Test Scenarios

| Test ID | Scenario Description | Test Method | Expected Outcome | Actual Outcome | Status |
| --- | --- | --- | --- | --- | --- |
| UAT01 | Verify that all visuals load correctly on the dashboard homepage | Open the dashboard and observe initial load | All visuals appear without errors or missing data | ‘European South Island’ under Actual Category European Regional Council missing | fail |
| UAT02 | Validate that the regional unemployment rate visually accurately reflects data by selected region | Select various regions using the region filter | Regional unemployment rate graph updates to show correct rates for each region | Need to CTRL click within the slicer to select multiple categories otherwise shows the correct rate. | Pass |
| UAT03 | Verify national unemployment rate figures align with source data | Compare displayed national figures with the latest CSV dataset. | Display national unemployment rate matches dataset values | Data was accurate and matches CSV dataset. | Pass |
| UAT05 | Confirm filter functionality for region, gender and year | Apply each filter individually and in combination | Visuals respond appropriately displaying filtered results without errors or overlaps | Works as expected, showing visuals with chosen filters. | Pass |
| UAT06 | Validate data consistency between visuals and original CSV | Cross check sampled data points with source dataset | All values shown match 1:1 with CSV dataset entries | All values are a match with the CSV | Pass |
| UAT07 | Check usability and navigation between dashboard pages or tabs | Use navigation buttons or page tabs to move between views | Pages switch smoothly, maintaining filter context and no delays | Pages switch smoothly and navigation is easy. Bi delays other than a one second buffer. | Pass |
| UAT08 | Test accessibility and readability of dashboard and visuals | Review visual clarity (labels, colours, text size and legends) | Text, legends are clear. Colours differentiate categories effectively | Clear, able to differentiate. | Pass |
| UAT09 | Verify tooltip accuracy when hovering over visuals | Hover over charts and graphs | Tooltip display accurate information | Tool tip appears when hovering over graphs. | Pass |

- Feedback Summary

| Participant | Feedback Summary | Issues identified | Action Taken |
| --- | --- | --- | --- |
| Ieuan Esteban | Overall working very well however a few minor tweaks. Need to do more indepth csv and data comparison. | UAT01 | Robert informed |

- Results Summary

The User Acceptrance Testing (UAT) process was conducted to validate the functionality, accuracy and usability of the unemployment forecasting dashboard. A total of nine scenarios were executed, it has covered critical aspects such as data accuracy, filter functionality, navigation, accessibility and tooltip behaviour.

Overall the dashboard performed strongly with 8 out of 9 tests passing. Majority of the features worked as intended. I was able to navigate seamlessly between the different pages and apply multiple filters without any issues.

One issue identified was during UAT01 where the visual “European South Island” under the Actual Category European Regional Council did not load correctly.

Despite this failure, the dashboard’s functionality and presentations were successful.